## Slide 1: BSc Hons Computer Games Design and Development
GDV4000 Introduction to Games Industry Practice
Game Development Process - Methodologies

## Slide 2: The Plan:
Recap
Development Phases
Methodologies
Prototyping

## Slide 3: RECAP – Organisation of the Development Team
Senior Management
(Strategy / Development)
Support
Project-Level Team
Publisher
Lead (Senior) Programmer
Creative Lead
Lead (Senior) Designer
Project Director / Lead
Engine Programmers
Tools / Middleware Programmers
Gameplay Programmers
AI Programmers
Physics Programmers
Engine Scripting
GPU Programmers
Designers
Concept Artists
Texture Artists
2D Artists
3D Modellers
Animators
Sound Engineers
Composers
Level designers
QA and Testing
Marketing
Legal
Sub-contracting
Managing Director
Technical Director
Art Director
Director of Development

## Slide 4
• Overview of the Development Process…
Initial idea / concept
The Pitch
Design
Development/ Prototyping
Pre-Release
(“Release To Manufacture”)
RTM /
Gold Master
Funding secured
Prototype
Review
Testing
Review / Design Eval
Crunch
Milestone
Pending deadline
RECAP – Development Process

## Slide 5
1. Pre-Production
Development Phases
Initial idea / concept
The Pitch
Design
Funding secured
Prototype
Review

## Slide 6
Development Phases
Initial idea / concept
The Pitch
Design
Funding secured
Prototype
Review
2. Main Production / Development
Development/ Prototyping
Pre-Release
Testing
Review / Design Eval
Crunch
Milestone
Pending deadline
Alpha testing – Complete run-through of game (not yet feature complete). Traditionally internal, but more open today (e.g. Early Access)
Beta testing – Feature complete game (bug fixes only!)

## Slide 7
Development Phases
Initial idea / concept
The Pitch
Design
Funding secured
Prototype
Review
Development/ Prototyping
Pre-Release
Testing
Review / Design Eval
Crunch
Milestone
Pending deadline
3. Post-Production (includes development of promotional materials, demos and manuals)
(“Release To Manufacture”)
RTM /
Gold Master

## Slide 8
• Approaches to developing software have evolved over the years. Key methodologies employed are:
Waterfall
Iterative / RAD (Rapid Application Development) – also known as the Spiral Model
Agile
Development Methodologies

## Slide 9
• The Waterfall method involves a number of stages, each one completed and signed off before proceeding onto the next…
Development Methodologies - Waterfall
Concept
Design
Implementation
Testing
Release
Requirements
Analysis
Design
Implementation
Verification / Testing
Maintenance
What does this look like for Games Dev?
What if requirements don’t meet customer needs? Re-write / changes needed. This is the most costly stage!
Rigorous testing is vital for safety critical systems.

## Slide 10
• For user-centred systems, where requirements are less well known, iterative methodologies are more appropriate. The Spiral Model encapsulates this process, and underpins RAD (Rapid Application Development)…
Development Methodologies – Iterative Development
Cost
Risk Assessment
In RAD (Rapid Application Development), throw-away prototyping is often employed. So, the developed systems do not make it into the final software.
Repeat until final implementation has been completed.
Contrast this with Evolutionary Prototyping, where a robust prototype is continually developed and refined and becomes the core of the final software.
Requirements Analysis
Implementation
Evaluation

## Slide 11
• Agile development is an umbrella term used to describe a collection of approaches that subscribe to the following principles / priorities…
Development Methodologies – Agile
Individuals and Interactions more than processes and tools
Working Software more than comprehensive documentation
Customer Collaboration more than contract negotiation
Responding to Change more than following a plan
• Scrum is a common framework around which development is based. Lean principles can also be applied to optimise the development process and eliminate waste.

## Slide 12
• Scrum
Scrum is not a methodology, but a framework that promotes collaboration and flexibility during the development process…
Development Methodologies – Agile
Player Jump
Player attack
Player Stealth
NPC behaviour
Start with the Product Backlog - a list of Product Backlog Items (PBIs) representing a prioritised list of features in the game
Animation
Player input
Animation
Physics
In Scrum, development is done in a series of Sprints. Sprints are 2–4-week timeboxes which aim to produce a working, potentially shippable game.
Sprints start with a selection of PBIs from the Product Backlog at the Sprint Planning Meeting. Here features are elaborated upon into manageable tasks. This forms the Sprint Backlog. These underpin the Sprint Theme.
2-4 week
Sprint
Daily Scrum
Potentially
Shippable
Game
Sprint Retrospective
Sprint Review Meeting
15 mins.
Share progress & problems being faced.
Sprint Review & Product Backlog update
Team reflection to improve practice

## Slide 13
• What’s a Potentially Shippable Game?
Unless your game is very simple, it’s not realistic to expect to ship a full game in 2-4 weeks. But this is not the intent!
Development Methodologies – Agile
Each sprint aims to produce a game that contains key elements that make it playable.
The elements implemented cover the key components of the game. They will not be complete, but come together to form a working, playable output.
This is typically known as a vertical slice.
Player Input
AI
Terrain
Rendering
Physics
Scenery
Animations
Game Elements…
Core Player movement
Path Finding
Player rigging
Player physics
Platforms etc.
Basic terrain / world model
Initial rendering pipeline / shaders (e.g. Deferred renderer)
“Vertical Slice”
Choosing which components to implement early on is about mitigating risk. For example, the most complex part of the AI system may be the pathfinding algorithm. So the early sprints will have NPCs moving around but may only be shown as basic cubes or capsules. Once the key tech is in, later sprints can address lower-risk elements.
Sprint Backlog

## Slide 14
• Who’s Who in a Scrum Project…
Development Methodologies – Agile
Player Jump
Player attack
Player Stealth
NPC behaviour
Product Backlog
Animation
Player input
Animation
Physics
Sprint Backlog
2-4 week
Sprint
Daily Scrum
Potentially
Shippable
Game
Sprint Retrospective
Sprint Review Meeting
Dev Team
Stakeholders
(publisher / management, Customers)
Project Owner
Dev Team (programmers, artists, designers etc.)
Liaises with
Supports
Manages
Project Owner
Supports
Dev Team
Engages with
Scrum Master
Ensure Scrum process is a success
Attends
Create

## Slide 15
• Communication is vital in any development project. It’s important to enable members of the development team to understand the priority of features as well as be aware of changes made to the design.
• User stories were created to address the following needs…
User Stories
• Communicate feature priority and value
The development team needs to focus on delivering the highest-value features first.
• Enables change and communication of change
Changes will occur throughout a project and discussions about those changes need to happen regularly and frequently.
• Is a placeholder for future communication
Provide scope to elaborate on ideas further into development.
• Enables details to emerge as more information is learned
Facilitate the inclusion of new knowledge and elaborate on features or propose changes based on this.
• Enables continuing refinement of the work estimated for each feature as the team learns more
Uncertain features can’t have precise estimates. Accuracy can grow as the feature requirements are refined.

## Slide 16
• In any game development project there are many people involved, all speaking their respective languages (programmers use different jargon from artists for example). User Stories get around this by expressing features in terms of what they are, and the feature has for the user (the player, stakeholders or any member of the development team.)
• User Stories have a very basic structure:
As a <user role>, I want <goal> so that <reason>. The last (red) part is optional
User Stories
• Some examples…
As a player, I want a player mute button so that I stop being distracted by some of the other players online.
As a player, I want to see how many lives I’ve got left
As an animator, I want to change animations directly in the game without restarting it so that I can iterate faster on animations.
As a 3D modeler, I want the exporter to report stats on the resulting file so that I can ensure the output fits into the game’s memory constraints.

## Slide 17
• User Stories can drive sprints in the Scrum framework. Typically, User Stories are prioritised and selected for implementation.
• High priority User Stories that are too big to be completed in a single 2–4-week sprint are referred to as epics. Epics are broken down into smaller User Stories, during which the related requirements are elaborated upon. This process allows more detail and clarity to emerge.
• Alternatively, when User Stories are broken down into smaller stories, these smaller stories can form “Conditions of Satisfaction”. These are testable outcomes that can be evaluated at the end of a sprint.
User Stories

## Slide 18
• Building on the ideas of focusing on customer needs, Kanban is a visual approach that aims to give a better understanding of the work and workflow. It emphasises customer focus and evolutionary change.
• Work is shown on the Kanban board. This is application dependent, but shows the progression of work from initial Epics / User Stories to work-in-progress and then completed User Stories and Epics…
Kanban
https://en.wikipedia.org/wiki/Kanban_(development)

## Slide 19
Kanban
• Kanban started in the Toyota factory in the late 1940s, as a way to visually track production and ordering new parts. It gained in popularity and soon found its way into the software industry.
Phasmophobia Trello Board: https://trello.com/b/9QrnqQ1j/phasmophobia
Kanban started in the Toyota factory in the late 1940s, as a way to visually track production and ordering new parts. It gained in popularity and soon found its way into the software industry.
Kanban is less about sprints, like Scrum, and more flowing, where items on the board can move back and forth during development. Elements of Scrum can be used with Kanban, depending on the needs of the project and the team.
There are a few useful Kanban tools, such as Trello and Jira.

## Slide 20
• Prototyping is important in both testing gameplay and ideas as well as mitigating risk by exploring high-risk aspects of the software.
• We considered some approaches above – throwaway prototyping and evolutionary prototyping, and how they fit into wider methodologies. But other approaches are available to us…
Paper-based prototyping (throwaway) – A quick, rough method that allows the developer to test ideas out on paper. Elements can be moved, and system responses can be “played out” to test ideas.
Incremental Prototyping – The software is developed as a set of separate prototypes, each implementing and testing a different section of the system. These are then combined, according to a given design, the form the complete system.
Extreme Prototyping – This consists of 3 stages: UI layout, UI functionality, backend services. This is common in web development.
Prototyping

## Slide 21
References / Resources
• “Agile Game Development with Scrum” Keith, Clinton. Addison-Wesley Professional
• Agile Development Manifesto
http://agilemanifesto.org/principles.html
• Overview of Agile Methodologies
https://en.wikipedia.org/wiki/Agile_software_development
• Lean principles in software development
https://msdn.microsoft.com/en-us/library/hh533841(v=vs.120).aspx