GDV4000-Introduction to Games Industry Practice

Reflective report

Evangeline hart – Concrete pigeon

repo= https://github.com/CardiffMetGames/Concrete-Pigeon.git

Description

My group, consisting of me and 4 others, was tasked with creating documentation and a prototype for a platform fighter game based on a specific IP, starting with the creation of a game design document. The group decided on the IP of The Lord of the Rings books by J.R.R. Tolkien, focusing on a more story mode driven video game with an additional free play multiplayer mode. We collectively decided to split the project up into sections for each group member to work on and volunteered for the parts we wanted to do. This allowed each member to play into their design strengths and made sure the project was equally split among us. At the start of the project, we were very organised and had great communication, but as the project went on this started to slip and some members left completing their sections very late. This left not much time for proof reading and getting the document together. During the project, the parts I chose to complete where playable characters, overview and visual style as well as being the minute taker, meeting planner, and in charge of putting everyone’s parts together in the final document. The outcome of this project was a finished GDD about our game concept, to be used as a base for the creation of the prototype and TDD.

Feelings

At the start of the project, I felt excited due to the interesting IP and the cooperative attitude of my group members, which made me feel very motivated to complete the work. During the project, I felt anxious that I may not be able to finish in time, but my fears were falsely strong as I completed my parts in good time and also had lots of time to fix and add to them. My group seemed relaxed at the meetings, which in turn made me feel hopeful that they too would finish in good time, though this hope would not last long. At the end of the project. I felt very stressed waiting and asking my team mates to finish their sections so that I could get the final document completed. Their lack of urgency irritated me as it seemed they were not taking it as seriously as I was. Looking back, I am relieved that the project was finished in time but also a little irked that so much fell on me to do.

Evaluation

Splitting the segments equally and to our strengths at the stated worked very well during this project. At the start of the project, I created personalised week goals and made our meetings specific and inclusive, requiring everyone to say what they had done in the week prior and what they will do in next week. This method of meeting went very well at the start, but as members lost interest and week goals were not met the meetings became shorter and less specific. This had a negative contribution to the work. I felt that I took on too much responsibility, that negatively affected my work as I had so much to balance. The rest of the group did not contribute during meetings or show much initiative, relying solely on me to plan them out or else nothing would be done. And as I struggled to manage my time effectively, my meeting plans become vague leading to the meeting quality deterioration. Our group communication outside of meetings was good for the most part, with people asking questions on our shared chat and others answering them in good time (although ‘others’ in this situation predominantly being me). The quality of the work produced by all members was good, having detailed descriptions and necessary points to build off in our TDD.

Analysis

The splitting of the document worked well as it meant none of us were writing less than others and our interest in the topics we picked motivated our work. But this also meant some people finished quicker and felt that their job was done after their parts were finished, which will be something to investigate in the future. Not planning the meeting enough led to choices not being share with the group and the time we had face to face not being used efficiently. The well planed meetings at the start of the project fixed these problems and was thusly a good idea I should have kept up with. I believe the reason I took so much on was a lack of trust in my group. I have had experiences where group members did not do there work on time or at all, which has led me to automatically assume the worst in group work. This is something I need to improve. I believe our communication and work quality was improved by our inclusive meeting style and open conversations, allowing all members to understand the work and feel able to ask questions. The lack of initiative in the group may have been caused by my heightened initiative. I believe that me leading the conversations and giving directions made my teammates feel like they didn’t need to because I had everything under control. This is what led to me struggling to balance my responsibilities, and my distrust meant I feared to ask for help. I did not have very good time management skills during the project. I felt we had plenty of time at the start of the project, which made me set smaller weekly goals which caused more work to be needed closer to the deadline.

Conclusion

I have learned that I need to improve my time keeping skills and work as hard at the start of the project as the end. I have also learnt that structuring meetings and week goals help make effective use of the time as well as creating inclusive meetings improving communication. I believe stricter deadlines and co-managing the meetings would have made this a better project experience as it would have stopped members believing they could get away with doing the work later and help split the responsibility so that it wasn’t all down to one person. Other than my time management, the skills I need to develop are my ability to research good sources and my confidence in constructively criticising my group member’s work. Something that could have helped in this project is having a backup group member assigned to each section, just in case the original member is ill or cannot finish in time.

Action plan

To develop the skills I want to improve, I will start structuring each week of the project so that I do not leave too much to the end. To improve my research skills, I will investigate ways of spotting good sources and find reliable places to find peer reviewed information. Moving forward with this project, me and the group should have stricter expectations of when the work is done by and hold each other to them. Having backup members for each part of the project is a good idea I would implement next time as well as keeping the meetings well-structured throughout. I would get my group members to contribute more to the discussions in the meetings by not leading the questioning too much and asking members to run parts of the meetings. I would also improve the level of detail of my minutes to help my team understand exactly what was discussed. To make sure I do this, I will lead the first meeting to create the plans and expectations of the work and keep progress well documented.